Cloud Implementation Services

(Application Deployment to

Cloud - Infrastructure as a Service)

Scope of Work

For

EQUIPRIME OPTIMUM SOLUTIONS INC

Prepared by:

Mark Cristhian Valerio

Cloud Technology Specialist

Wordtext Systems, Inc.

April 1, 2026

Note:

This document is subject to pre-implementation and system assurance meeting between WSI, Reseller and End User.   Any revisions will be provided for in revised SOW superseding this document and for mutual agreement between all parties.

√

Kindly place a check on the box before each paragraph to indicate that you have read and understood the SOW requirements

- CONTACT INFORMATION

  - END-USER/CUSTOMER:

| Company | Equiprime Optimum Solutions Inc |  |
| --- | --- | --- |
| Address** | JVF Kanedai Bldg. Brgy. Mindanao Ave Ext. Project 8 QC 1106 Metro Manila |  |
| Contact Details | (02) 8252-6262 loc: 700, 720, 721, 728 |  |
|  | Contact Name | Contact Details |
| Primary Contact | Macarino Macario | 0917 7137263 macario.lingutan@equiprime.ph |

** Unless otherwise stated, the customer address above will be the location where all the professional services under this scope of work shall be rendered.

  - IMPLEMENTOR:

| Company | Wordtext Systems, Inc. |  |
| --- | --- | --- |
| Address | WSI Corporate Center 1005 Metropolitan Avenue, Sta. Cruz, Makati City 1205 |  |
| Contact Details | Phone: (632) 858-5555 Fax :(632) 817-6430 Email :sales@wsiphil.com.ph Url : http://www.wordtext.com.ph |  |
|  | Contact Name | Contact Details |
| Implementer | Mark Cristhian Valerio | MarkCristhian.Valerio@wsiphil.com.ph |
| Project Supervisor | Sir Alain P. Orlanes | Alain.Orlanes@wsiphil.com.ph |

  - PARTNER:

| Company | Jupiter Systems, INC |  |
| --- | --- | --- |
| Address | Unit 1B, Jose Building, 109 Kd Corner K-2nd St., Kamuning, Quezon City |  |
| Contact Details | (02) 7091 5185 |  |
|  | Contact Name | Contact Details |
| Primary Contact | Ms. Jules Maxinne Andrion | +63931-149-4068; jules.andrion@jupitersystems.com |

- SCOPE OF WORK ACTIVITIES

  - DESCRIPTION

The implementation service covers a fixed-scoped set of activities which involves Cloud Implementation Services (Application Hosting to Cloud - Infrastructure as a Service)

  - PRE-REQUISITE

- Internet Connection and updated Web Browser.

- Cloud Subscription

- Account with Global Admin role assigned.

- Application/System from the Provider

  - BILL OF MATERIALS

The project scope covers the products listed on the Bill of Materials below. Any additional product not listed below will be subject to a separate SOW.

| Product Number | Product Description | Qty |
| --- | --- | --- |
|  | Cloud Subscription | 1 |

PROJECT SCOPE

Assessment and Configuration in Cloud

    - Assessment of current infrastructure

    - Designing of System Architecture and Sizing

    - Provisioning of Cloud Infrastructure Resources

    - Hosting of Applications and Data

    - Testing of accessibility

    - Enabling security configuration

    - Enabling backup

    - Knowledge Transfer and turn over

  - OUT OF SCOPE

The following activities are outside the scope of work:

    - Installation of pre-requisites

    - Application Creation/development

    - Training and Certifications

    - Re-deployment of resources

    - Features not indicated in the scope of work / project plan are not covered

    - Integration into the other devices not specified on the scope of work

    - Any form of product relocation; physical movement not expressly specified on the scope of work

    - Providing “as-built” documentation.

  - PROJECT PLAN

|  | Activity | Responsibility | Man-days | Status |
| --- | --- | --- | --- | --- |
| Phase 1. Assessment of Current Infrastructure |  |  |  |  |
|  | - Assessment of application to be hosted | WSI/Equiprime Optimum Solutions Inc | 20 |  |
|  | - Design System Architecture | WSI |  |  |
| Phase 2. Provisioning of Cloud Infrastructure Resources |  |  |  |  |
|  | - Create Virtual Servers and other components | WSI | 2 |  |
|  | - Host Application and Database | WSI/Equiprime Optimum Solutions Inc | 7 |  |
|  | - Configure Applications and Database | WSI/Equiprime Optimum Solutions Inc | 10 |  |
| Phase 3. Testing of accessibility and Enabling security configuration |  |  |  |  |
|  | - Test connectivity with the resources | WSI/Equiprime Optimum Solutions Inc | 5 |  |
|  | - Test Application functionalities | WSI/Equiprime Optimum Solutions Inc |  |  |
|  | - Enabling Cloud Workload Protection and Backup | WSI/Equiprime Optimum Solutions Inc |  |  |
| Phase 4. Knowledge Transfer and turn-over |  |  |  |  |
|  | User Acceptance Test and Knowledge Transfer | WSI | 1 |  |
|  | Time of completion |  | 45 DAYS |  |

Note: All man-days are estimate. The completion of the project is not dependent on the man-day(hours) but on the items listed under section PROJECT COMPLETION CRITERIA

- RESPONSIBILITIES

  - WSI RESPONSIBILITIES

WSI will provide a project manager for the duration of the project.  End user will ensure that there will be key personnel to work with the WSI project manager.  End user key personnel and WSI project manager are responsible for planning the whole project.

WSI Responsibilities

    - Maintain and fulfill the Project Plan

    - Administer Project Change Control with End User’s key personnel

    - Conduct regular project status meetings as needed

    - Act as single point of contact for obtaining and providing information, data, decisions and approvals related to the project.

    - Manage and communicate deviations from the project plans that may be caused by the End User.

    - Monitor and report project status on a regular basis to the End User management.

  - END-USER RESPONSIBILITIES

WSI’s performance is predicated upon the following responsibilities being fulfilled by the End User.  If these responsibilities are not met in accordance with the schedule of the service implementation, there may be schedule and cost impacts that must be managed.

End User agrees to:

    - Designate an Implementation Leader for this Service

      - to whom all WSI communications can be addressed

      - who will coordinate all End User resources for technical work sessions and checkpoint meetings

      - who will serve as the interface between WSI and all End User departments and any third-party vendors/ subcontractors participating in this Service on any technical decisions, information gathering, service level agreements, broadcasting and change control

      - who has the authority to act for the End User in all aspects of this Service

      - who has the responsibility of managing the current or new systems/operating environment related to this Service

    - Complete all necessary facilities arrangements prior to the commencement of the implementation service, including but not limited to such items as power, network connections, floor space, and required software (Office365) licenses. Such required facility arrangements must be in place for the duration of this implementation.

    - Ensure any pre-requisite hardware, operating system and related software are installed and operational at the required version and maintenance levels, except for those pre-requisites that have been stated to be provided/installed by WSI in this SOW

    - Establish End User key IT personnel to fully participate in the preparation, planning and implementation of this Service to ensure timely completion and skill transfer

    - Complete and provide the necessary information that is required by WSI. Inaccurate or incomplete data may result in unnecessary delays.

    - Be responsible for implementing appropriate safeguards for all data.  WSI will not be liable for loss of, damage to, customer records or data loss

    - Assist in obtaining security clearance, if needed for the WSI project team to enter the workspace

    - Provide full and free access to End user premises with suitable workspace, system logons, and dedicated telephone lines for WSI to work remotely from WSI office if needed.

    - Perform a functional full system/applications backup prior to commencement of any actual hardware configuration or physical relocation or functional implementation activities

    - Create a recovery plan to be followed in the event of unforeseen problems.  Be responsible for restoring and recovery of the customer system, application and data environment in the event of system failure

    - Be responsible for system diagnosis and problem resolution for non-WSI hardware and software compatibility issues

    - Cover the cost of any required repairs to machines not covered by WSI Warranty or WSI Maintenance.  Provide WSI with all specified machine time and related services, operations, equipment and supplies required to support the productive work effort of the WSI Implementation Team in the performance of the WSI tasks pursuant to the agreed implementation plan

    - Provide WSI with all necessary machine time and related services, operations, equipment and supplies required to support the WSI Project Team in the performance of the WSI activities pursuant to the agreed upon implementation schedule

    - Sign WSI completion reports upon successful completion of whole service

  - PARTNER RESPONSIBILITIES

Prior to the start of services under this Agreement, Partner will designate a person to whom all WSI communications will be addressed and who has the authority to act for the customer in all aspects of the contract.  The responsibilities of the designated personnel are:

    - Serve as the interface between the WSI project team and all Partner departments participating in the project

    - Attending project status meeting

    - Obtain and provide information, data, decisions and approvals, within one (1) working day unless WSI and Partner agree to extend the response time

    - Resolve project plan deviations that are caused by Partner/End-User

    - Help resolve or escalate project issues within the Customer Organization, as necessary

    - Monitor and report status on a regular basis to Customer management.

    - Ensure the Customer network associated with SOW is maintained and available for use by WSI throughout the term of this project.

    - Ensure that all project tasks assigned to the Partner/Customer personnel are completed as per the project plan.  Any cost overruns due to delays caused by Customer are subject to additional charges by WSI

    - Schedule and attend the pre-installation planning session.  Identify Customer staff to attend the meeting.

    - Attend the installation planning session

    - Identify and schedule

    - If Possible, identify and schedule users and technical support personnel for training to the start of the orientation meeting

    - Ensure potential conflicts are resolved

    - Promptly sign project progress reports and project completion certificates once the project milestones are achieved

    - Coordinate for the prompt payment of WSI invoices

- CHARGES AND PAYMENT

Implementation Fee		:	As agreed.

Note:

- The task will only be done during after office hours (8am – 5pm). Anything beyond this time frame will be considered as overtime to be charged to the reseller or end-user whichever is applicable.

- Any logistical delays by reseller or end user causing project timelines to slide will be subject to a PHP 850 per hour fee. However, delays due to situations uncontrolled by the reseller/end-user (such as traffic, natural disasters, etc.), and are not covered by their responsibilities, will not be subject to the additional rates

- PROJECT COMPLETION CRITERIA

WSI will have fulfilled its obligation in the SOW when either of the following occurs first:

- WSI completes the tasks under the “Scope of Work Activities”

- End User terminates the project in accordance with the terms of the Agreement for WSI as subcontractor

- End–user fails to provide implementation requirements (HW/SW) in which case the project will be deemed completed 30 days after the signed SOW in favor of WSI.

Acceptance will be signified by the Customer signing the Completion Report.  In the event the Customer fails to sign and return the PCC within 5 days from presentation by WSI without any written explanation whatsoever or if the customer is found to be using or benefiting from the installed system, WSI shall consider the project accepted.

Conformé

This document serves as the foundation for Cloud Implementation Services (Application Hosting to Cloud - Infrastructure as a Service) for EQUIPRIME OPTIMUM SOLUTIONS INC who agrees on the scope and limitations of the SOW as defined in this document.

- NON-POACHING

During the term of this engagement and any agreement executed p ursuant to, arising from or in relation to this agreement, and for a period of two (1) years following its corresponding termination or expiration, EQUIPRIME OPTIMUM SOLUTIONS INC and its directors, officers, managers, employees, and any other person directly or indirectly under its control, shall not, for any reason, without prior written consent from WSI, employ or offer employment to any WSI employee.  Neither does the Jupiter Systems, Inc. without WSI’s express written consent, employ or offer employment to any former WSI employee within twelve (12) months following the termination, voluntary or involuntary, of his or her employment with WSI.

Signed by: 						Conforme:

Mark Cristhian Valerio                                                            	        Macarino Macario

Cloud Technology Specialist			         		Parts Manager

Wordtext System Inc.                           		       Equiprime Optimum Solutions Inc

Jules Maxinne B. Andrion

Sales Admin Coordinator

Jupiter Systems, Inc